## Slide 1
PROGRESS REVIEW
27 AUGUST 2026
Stack Overflow Knowledge Graph Analytics
Using distributed graph processing
MINOR SPECIALIZATION
Big Data Analytics
GUIDE
Dr. Mayur Pandya
TEAM
Om Dhondge · 230962282
Ayush Kumar · 230962170
Notes: Set the frame: progress review, not a final report. Two pipelines run end to end; one data limitation needs your decision.

## Slide 2
Agenda
01
Where the project stands
05
What we did not expect
02
Preprocessing → graph pipeline
06
Blockers and scope decisions
03
Data at scale, verified counts
07
Remaining work and your call
04
Communities, authority, structure
Notes: Seven beats. The last two are where we need your input.

## Slide 3
01 — STATUS
Status against the six synopsis objectives
1. ETL pipeline: XML → cleaned Parquet
Done
2. Multi-relational graph
Partial — Question–Tag built, User edges blocked
3. GraphFrames analytics: PageRank, LPA, CC, Triangles
Done — all four, on the tag graph
4. Neo4j interactive querying
Descoped, with rationale
5. Gephi + Streamlit visualization
Partial — Streamlit done, Gephi export pending
6. Spark vs. NetworkX benchmark
Deferred
The full distributed pipeline runs end to end on 7.0 M records, producing a 2.58 M-node graph and a working dashboard. One data limitation removed the user-centric half of the graph.
Notes: Four of six objectives are delivered or partial. The two red items are deliberate; the partial one is the data blocker.

## Slide 4
02 — WHAT IS BUILT
Two complete pipelines, both runnable and tested
A. Preprocessing
dataset/ · 4-stage parallel XML pipeline
Byte-range chunker over a 104 GB Posts.xml — never a DOM parse
Two parallel scans: questions to an in-memory index, then answers joined against it
HTML split into prose, code snippets and image URLs
Output: preprocessed_posts.parquet — 7.0 M rows, 36 tests passing
B. Graph analytics
graph/ · PySpark 3.5.3 + GraphFrames 0.8.4
stage0_smoke.py — environment and algorithm-semantics proof
stage1_etl.py — node and edge extraction
stage2_projection.py — tag co-occurrence projection
stage3_algorithms.py — LPA, Connected Components, Triangle Count, PageRank
dashboard/app.py — Streamlit, 4 tabs, 25 tests passing
Every stage is independently re-runnable and idempotent.
Notes: Both pipelines are runnable and tested. Every stage is idempotent and independently re-runnable.

## Slide 5
02 — ARCHITECTURE
The pipeline, stage by stage
Posts.xml — seekable
104 GB
↓ chunker → questions → answers + HTML split
preprocessed_posts.parquet
6,997,182 rows
↓ Stage 1 — ETL
nodes_question · nodes_tag · edges_question_tag
bipartite
↓ Stage 2 — one-mode projection, src < dst
edges_tag_tag
1,469,065 weighted
↓ Stage 3 — LPA · CC · TriangleCount · PageRank
tag_metrics · tag_metrics_sweep · bipartite_components
results
↓ Stage 4
Streamlit dashboard
localhost:8501
FULL PIPELINE RUNTIME
11 min
Stage 1 — 4 min
Stage 2 — 2 min
Stage 3 — 5 min
HARDWARE
One laptop — 15.7 GB RAM, 12 cores
Notes: Walk down the chain. Note the exact row counts at each hop — every number here is measured, not estimated.

## Slide 6
03 — SCALE
The data: verified, not estimated
Answer records processed
6,997,182
Question–tag edges
7,775,852
Distinct questions
2,532,514
Tag–tag co-occurrence edges
1,469,065
Distinct tags
49,372
Bipartite graph vertices
2,581,886
A weight ≥ 5 threshold on co-occurrence — an edge must appear on at least 5 shared questions — keeps 25,597 tags and cuts incidental noise.
The synopsis proposed a 5–10 GB subset over 50 tags. We processed the full dump across all 49,372 tags. Actual scale exceeded the proposal.
Notes: The vertex count reconciles exactly: 2,532,514 questions plus 49,372 tags. We processed the full dump, not the 5-10 GB subset the synopsis proposed.

## Slide 7
04 — RESULT 1
Structure of the tag graph
CONNECTED COMPONENTS — 2.58 M VERTICES
99.99%
119 components. The giant component holds 2,581,620 vertices; the remaining 106 are size-2 isolates — a lone tag on a lone question.
Stack Overflow's technology space is one knowledge network, not a set of islands. There is no meaningfully disconnected niche.
LABEL PROPAGATION — TAG GRAPH, W ≥ 5
111
communities over 25,597 tags — but one community absorbs 25,348 of them, 99% of the graph.
At this density LPA gives a near-trivial partition. That is a genuine finding about the graph, not a failure of the algorithm — and it motivated the threshold sweep.
Notes: Two findings on one slide: one giant component, and a near-trivial LPA partition. The second motivated the threshold sweep.

## Slide 8
04 — RESULT 2
The algorithm suite re-run at three thresholds
THRESHOLD
TAGS RETAINED
COMMUNITIES
LARGEST COMMUNITY
w ≥ 1
49,260
24
49,189 · 99.9%
w ≥ 5
25,597
111
25,348 · 99.0%
w ≥ 20
11,768
116
10,874 · 92.4%
w ≥ 1 keeps 49,260 of 49,372 tags. The 112 missing tags only ever appeared alone on a question, so they have no co-occurrence edge at all.
Community structure only starts to resolve as the threshold rises. Even at w ≥ 20 the core stays fused, which argues for Louvain rather than LPA as a next step.
Notes: The 112 tags missing at w>=1 only ever appeared alone on a question, so they have no co-occurrence edge — an exact reconciliation.

## Slide 9
04 — RESULT 3
Tag authority by PageRank, weight ≥ 5
RANK
TAG
AUTHORITY
TRIANGLES
QUESTIONS
1
java
358.4
111,337
213,850
2
python
340.6
104,232
229,355
3
c#
323.8
103,478
215,512
4
javascript
295.0
101,897
222,067
5
android
264.4
78,080
136,833
6
c++
215.0
74,857
132,053
7
php
177.3
75,308
107,364
8
ios
155.8
53,706
76,911
Terminology: we label this tag authority, or technology centrality — never expert ranking. PageRank here runs over technologies, not users.
Notes: Say the terminology note out loud: tag authority, never expert ranking. PageRank here runs over technologies, not users.

## Slide 10
05 — RESULT 4
Connector tags punch above their volume
The interesting result is not the top of the list — it is where authority rank far exceeds volume rank. These are low-traffic tags sitting on structural bridges.
TAG
QUESTIONS
AUTHORITY RANK
VOLUME RANK
GAIN
openstack
101
2,232
5,901
+3,669
theorem-proving
102
2,355
5,859
+3,504
microsoft-dynamics
105
2,713
5,748
+3,035
bittorrent
138
2,145
4,824
+2,679
olap
128
2,578
5,057
+2,479
biztalk
172
1,660
4,138
+2,478
Methodological caveat: the table needs a question_count ≥ 100 floor, leaving 5,956 tags. Without it thousands of tags tie at the PageRank floor, share a rank, and produce meaningless deltas.
Notes: This is the slide that delivers the synopsis thesis: structural importance diverges from raw volume — at the technology level.

## Slide 11
04 — DELIVERY
The Streamlit dashboard: four tabs on Stage 3 outputs
Tab 1
Tag authority
Ranked table plus the connector view, volume floor applied.
Tab 2
Communities
LPA community sizes and membership.
Tab 3
Co-occurrence heatmap
Top 25 × 25, verified symmetric with zero diagonal.
Tab 4
Network view
Filtered edge table.
Honest caveat: tab 4 is a table, not a node-link diagram. Network drawing is routed to Gephi via a GEXF export that is still pending — no layout library is installed. We would rather state this than call a table a network visualization.
Notes: Be explicit about tab 4 being a table, not a node-link diagram. Gephi export is the fix and it is queued.

## Slide 12
06 — BLOCKER
No user identifier in the processed data
The processed Parquet schema has no OwnerUserId and no CreationDate. The preprocessing code was written for a different pipeline — a Q&A retrieval dataset — and did not carry those fields through. The committed code can no longer reproduce that exact Parquet; the version that generated it was not saved.
UNBUILDABLE FROM THE CURRENT ARTIFACT
User–answers–Question edges (Obj. 2)
User–votes–Post edges (Obj. 2)
PageRank over users — the expert leaderboard (Obj. 3, 5)
PageRank vs. reputation comparison (Obj. 3)
All temporal and trend analysis (Obj. 5)
OPTIONS WE SEE
Re-run preprocessing with the user columns added — requires re-decompressing 104 GB
Extract the downloaded Users.7z / Votes.7z and join on a re-derived key
Formally re-scope Objectives 2 and 3 to the tag graph
We would like your call on this.
Notes: The core ask of this review. Three options; we want your call. Option (a) costs a 104 GB decompression.

## Slide 13
06 — SCOPE
Deliberate scope decisions, with reasons
ITEM
DECISION
REASON
Neo4j — Obj. 4
Deferred
Adds a database layer without adding analytical findings. Parquet and Spark SQL already answer the same queries; install cost not justified.
Spark vs. NetworkX benchmark — Obj. 6
Deferred
Meaningful only once the user graph exists. The tag graph is small enough that NetworkX would not lose convincingly.
Gephi export
Pending, not dropped
The GEXF writer is a small, well-defined task — planned next.
Notes: Both descopes are recorded with rationale in the design spec, not silently dropped.

## Slide 14
05 — LESSONS
Three engineering problems worth reporting
01
PySpark 3.5.3 is incompatible with Python 3.12
Its bundled cloudpickle predates 3.12; every executor dies with no traceback. Fixed by pinning a Python 3.11 venv. The most expensive trap in the project.
02
Driver heap exhaustion was lineage, not data volume
The sweep held every threshold's iterative lineage alive at once and died serialising a query plan to a string. Proof: w ≥ 5 finished in 4m48s as the first run, then OOM'd on identical input as the third. Fixed by materialising each threshold to staging Parquet and clearing the cache — not by raising driver memory.
03
Algorithm semantics we verified rather than assumed
Triangle Count on a bipartite graph is identically zero — no odd cycles
PageRank needs symmetrized edges; our store keeps each edge once as src < dst
GraphFrames PageRank and LPA ignore edge weights — flattening weights to 1 gives bit-identical scores
LPA is not Connected Components
Notes: These three cost real time and belong in the report. Lesson 2 is the one we are proudest of diagnosing correctly.

## Slide 15
07 — NEXT
Remaining work
01
Resolve the user-identifier blocker — pending your decision
Large / TBD
02
GEXF export → Gephi layout, sized by authority, colored by community
Small
03
Swap LPA for Louvain / modularity to get a non-trivial partition
Medium
04
Git hygiene: .gitignore, commit the pipeline — currently untracked
Small
05
Final report and reproducibility appendix
Medium
Notes: Item 1 is blocked on your decision; the rest we can start immediately.

## Slide 16
SUMMARY
Where we stand
61
tests passing across two pipelines, reproducible end to end
2.58 M
nodes and 1.47 M weighted edges from 7.0 M records — all four algorithms at full dump scale
1
data limitation blocking the user-centric objectives; scope decisions documented with reasons
Thank you — questions welcome.
Om Dhondge · Ayush Kumar
Notes: Close on the four takeaways, then open the floor.